Airbag ECU Portfolio HS Harz — Functional Safety AIRBAG ELECTRONIC CONTROL UNIT Measurement and Processing of Sensor Signals to Control Airbag Operation

LIFE CYCLE PHASE 1 — CONCEPT

| Document Number | LCP01-AIRBAG-ECU-001 |
| --- | --- |
| Version | 1.00 |
| Date | 2026-05-01 |
| Editor | Alita, Fateme |
| Applicable Standards | ISO 26262:2018 / IEC 61508:2010 |
| File | LCP01-AIRBAG-ECU-001_Concept_v110.docx |

Table of Contents

1  Meetings within the Project	3

2  Unresolved Topics	4

3  Glossary	5

4  Basics — Concept of Operation and Safety	6

4.1  Purpose of the Concept Phase	6

4.2  Applicable Standards	6

4.3  Team and Responsibilities	6

5  System Description	7

5.1  System Operation Environment	7

5.2  Safety-Relevant Functionalities	7

6  Figure and Table Listing	8

8  List of Dependent Documents	9

9  Literature	10

12  Version History	11

# 1  Meetings within the Project

The following project meetings were held during the Concept Phase:

Table 1: Meetings

| Topic | Date / Time | Participants | Minutes / Decisions |
| --- | --- | --- | --- |
| Project Kick-off &Goal Approval | 2026-05-01, 10:00 | Alita Shrestha, Mariana Chavez Avila, Mrunal S. Ghotekar, Om Naik, Thirthashri Gowli Ganesh | Identified project requirements and goals Identified core responsibilities based on FSM and QM standards. |
| Concept Phase Alignment and Role Assignment | 2026-05-02, 09:00 | Project Management team, Safety Eng. Team, SW Dev, HW Dev, Test Eng. | Divided members into groups (Software Dev, Hardware Dev, Test, Project Management). |

# 2  Unresolved Topics

None. This document has been reviewed and accepted.

# 3  Glossary

Table 2 lists all abbreviations and terms used in this document and the wider Airbag ECU project portfolio.

Table 2 : Glossary

| Term / Abbreviation | Definition |
| --- | --- |
| ASIL | Automotive Safety Integrity Level — risk classification per ISO 26262 (QM, A, B, C, D) |
| ACU | Airbag Control Unit — synonymous with Airbag ECU |
| CAN | Controller Area Network — serial communication bus for vehicle ECUs |
| ECU | Electronic Control Unit |
| EMC | Electromagnetic Compatibility |
| EUC | Equipment Under Control — the item/system being safety-assessed |
| FSRS | Functional Safety Requirements Specification |
| HARA | Hazard and Risk Analysis |
| HW | Hardware |
| ISO 26262 | Road Vehicles — Functional Safety standard (2018 edition) |
| IEC 61508 | Functional Safety of E/E/PE Safety-related Systems (2010 edition) |
| LCP01 | Life Cycle Phase 01 — Concept Phase (first of 16 IEC 61508 / ISO 26262 phases) |
| POST | Power-On Self-Test |
| QM | Quality Management — no specific ASIL requirement |
| SIL | Safety Integrity Level per IEC 61508 (1–4) |

# 4  Basics — Concept of Operation and Safety

This document establishes the initial Concept of operation and safety for an automotive Airbag Electronic Control Unit (ECU). Developed under the strict structural lifecycle guidelines of the IEC 61508 standard, this project incorporates risk-oriented architecture designs to systematically avoid human design errors (via rigorous QM) and control random hardware structural failures.

## 4.1  Purpose of the Concept Phase

The Concept Phase establishes the functional and safety baseline for all subsequent lifecycle phases. The key outputs of this phase are:

- A clear item definition and system boundary for the Airbag ECU

- A description of the operational environment, including use cases and environmental conditions

- Identification of all safety-relevant functions performed by the item

## 4.2  Applicable Standards

This project is developed in accordance with:

- ISO 26262:2018 — Road Vehicles — Functional Safety (Parts 1–12)

- IEC 61508:2010 — Functional Safety of Electrical / Electronic / Programmable Electronic Safety-related Systems (Parts 1–7)

- LV124:2013 — Electric and Electronic Components in Motor Vehicles (Environmental Requirements)

## 4.3  Team and Responsibilities

The following virtual departments and roles are established for the project:

Table 3: Team and Responsibilities

| Role | Name |
| --- | --- |
| Project Manager | Alita Shrestha |
| Functional Safety Manager | Kruthika Sathyanarayana Gowda |
| Safety Requirement Engineer | Fateme Hosseinzadeh |
| Safety Requirement Engineer | Mobina Ketabi |
| Software Architect | Mariana Chavez Avila |
| Software Engineer | Mrunal Sahebrao Ghotekar |
| Quality Manager | Thirthashri Gowli Ganesh |
| Safety Engineer | Paresh Sanjiv Patil |
| Safety Engineer | Atharva Banarase |
| Safety Analyst HARA | Sara Nematollahi |
| Safety Analyst HARA | Sathyashree Vignasante Ramegowda |
| System Engineer | Atharva Prasad Avsare |
| System Architect | Om Naik |
| Testing Engineer V and V | Shivbaraje Bhosale |

# 5  System Description

The Airbag Electronic Control Unit (ACU) is a safety-critical automotive component responsible for real-time detection of crash events and controlled deployment of occupant restraint systems (frontal, side, and curtain airbags together with seatbelt pretensioners).

In the laboratory implementation, the system is realized on two Arduino Due microcontroller boards operating in a dual-channel (2oo2) redundant architecture. Three potentiometers on a breadboard simulate the analog crash sensor inputs; one digital switch simulates the baby-seat / Occupant Classification System (OCS) input. A CAN bus interface connects the ECU to the OMS laboratory PC for output verification.

## 5.1  System Operation Environment

The Airbag ECU is designed to operate throughout the full vehicle lifetime (15 years / 300,000 km) under the following conditions:

- Ambient temperature: −40 °C to +85 °C (storage: −40 °C to +105 °C)

- Mechanical shocks and vibration per LV124 and ISO 16750-3

- EMC requirements per CISPR 25 and ISO 11452 (ECE R10 for type approval)

- Supply voltage: 9–16 V (nominal 12 V); post-crash powering via internal reservoir capacitor for ≥ 150 ms

- Vehicle category: M1 passenger car with a maximum design speed of 250 km/h

## 5.2  Safety-Relevant Functionalities

The following functions performed by the Airbag ECU are identified as safety-relevant and form the basis for hazard analysis:

- F1 - Crash Detection: continuous monitoring and fusion of accelerometer, gyroscope, and pressure sensor signals; detection of crash events above deployment threshold within ≤ 15 ms.

- F2 - Airbag Deployment: controlled actuation of driver and passenger frontal airbag squib channels upon valid deployment decision; suppression of passenger channel when OCS / baby-seat input is active.

- F3 - Sensor Monitoring and Plausibility Check: continuous range checking of all analog inputs (POTI-1, POTI-2, POTI-3) and digital input (baby-seat switch); out-of-range or stuck faults trigger DTC and DWI activation.

- F4 - System Self-Test and Diagnosis: Power-On Self-Test (POST) within 800 ms; background monitoring at ≤ 100 ms intervals; squib loop resistance monitoring; Flash CRC check; watchdog supervision.

- F5 - Fail-Safe / Fallback at Failure States: safe-state management including deployment inhibit (SS-01), partial-channel isolation (SS-04), and passenger airbag suppression on OCS fault (SS-03).

- F6 - Communication of Safety-Relevant States: CAN crash notification frame transmitted within ≤ 15 ms of deployment decision; DWI lamp activation within ≤ 800 ms of any detected fault.

# 6  Figure and Table Listing

Table 1: Meetings	3

Table 2 : Glossary	5

Table 3: Team and Responsibilities	6

Table 4: Dependent Documents	9

Table 5:Version History	11

# 8  List of Dependent Documents

Table 8 lists all documents referenced by or related to this Concept Phase document.

Table 4: Dependent Documents

| No. | Document Name | Version | Date | File Name |
| --- | --- | --- | --- | --- |
| 1 | Task of the Process or Product | 1 | 2026-05-02 | LCP02-AIRBAG-ECU-001_Task_of_the_Process_or_Product_v100 |
| 2 | Hazard and Risk Analysis | 2 | 2026-05-05 | LCP03-AIRBAG-ECU-001_HARA_v100 |
| 3 | Safety Concept Document — Airbag ECU | 2 | 2026-05-10 | LCP03-AIRBAG-ECU-001_HARA_v100 |
| 4 | Functional Safety Requirements Specification | 1 |  |  |
| 5 | Hardware Architecture & Design Documentation |  |  |  |
| 6 | Software Architecture & Source Code |  |  |  |
| 7 | The V&V Plan (Phases 6, 7, & 8 Planning) |  |  |  |

# 9  Literature

ISO 26262:2018 — Road Vehicles — Functional Safety, Parts 1–12. International Organization for Standardization.

IEC 61508:2010 — Functional Safety of Electrical/Electronic/Programmable Electronic Safety-related Systems, Parts 1–7. International Electrotechnical Commission.

ISO 21448:2022 — Safety of the Intended Functionality (SOTIF). ISO.

ISO 16750-3:2007 — Road Vehicles — Environmental Conditions and Testing — Mechanical Loads. ISO.

# 12  Version History

Table 5:Version History

| Document Name / File | Date | Change Log |
| --- | --- | --- |
| LCP01-AIRBAG-ECU-001_Concept_v100.docx | 2026-04-27 | Version 1.00 — Initial release of the Concept Phase (LCP01) document for the Airbag ECU project |